## Slide 1: Daily Scrum 08/17
Summer Camp 2016
Han Sang Lee Department of Computer Science Software Engineering Laboratory (SELAB) Soongsil University hillofsky@naver.com

## Slide 2: Task List
Assigned Task | Progress
Data Modeling: Class Diagram | 80%->90%
Database Design | 80%->90%

## Slide 3: Yesterday’s Task

## Slide 4
Today’s Task
What I did?
  Refine Wrap-up Documentation
    Data based Class Diagram
    DB Design
  Implementing ‘Login with Enter’ function

## Slide 5
Today’s Task
How I did?
  Refine Wrap-up Documentation
    Advice from HJ
    Following Documentation Style
    UserDataManager -> UserProfileManager
    add_user_data() -> add_user_profile()
    get_uesr_data() -> get_user_profile()
    Refactoring code in project
    Also, change DB’s table name and attribute names
  Implementing ‘Login with Enter’ function
    Implementing javascript function – check_login()
      Processing submit transmission & authorizing logic for login
    Which invoked user press enter key in input tag (password)
      In html, if(event.keyCode==13) then invoke check_login()

## Slide 6
Today’s Task
Result
  Finally… Can login with Enter!!!

## Slide 7
Today’s Task
Result – Class Diagram

## Slide 8
Today’s Task
Result – DB Scheme

## Slide 9: Today’s Task

## Slide 10
To do
Refining Wrap-up Documentation

## Slide 11: Technical Issue (None for today)

## Slide 12
Technical Issue
Sometimes did not working in DB
  Foreign key : DELETE & UPDATE OPTION : CASCADE
  Did not work…
  Work after DB reboot

## Slide 13
Thank You !