## Slide 1
Daily Scrum
08/09
Han Sang Lee Java A-4 SK Didimdol 4th hillofsky@naver.com

## Slide 2: Task List
Assigned Task | Progress
Data Modeling: Class Diagram | 30%
Database Design | 60%->65%
VO, DAO 구현 | 36%->43%
UI Design: 마이페이지, 개인정보수정 | 100%
Product Backlog 작성 | 100%

## Slide 3
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 4: 1. Yesterday’s Task
What I did?
  Database Design
    설계상 오류 정정
    Oracle DB의 Orange Dump 최신화
  VO, DAO 구현
    Class Diagram 실체화
  Git 사용법 강의
    Git 안전하게 Merge & Push
    Pull Request

## Slide 5: 1. Yesterday’s Task
How I did?
  Database Design
    설계상 오류 정정
    Oracle DB의 Orange Dump 최신화
    User - Reservation – ReserveDate 관계 재설정
      검색성능 향상을 위한 재설계

## Slide 6: 1. Yesterday’s Task
How I did?
  VO, DAO 구현
    Class Diagram 실체화
    클라이언트의 예약 요청이 있음을 호스트에게 알려주는 기능
      구현시작
      Reservation 테이블에 NOTI_HOST, NOTI_CONFIRMED 변수 추가

## Slide 7: 1. Yesterday’s Task
How I did?
  VO, DAO 구현
    <feat> ReservationDAOImp.java
      - int addReservation(ReservationVO reserv)
      : 주어진 예약정보VO를 Reservation테이블에 INSERT하는 Method
      예약날짜 중복 검사도 포함됨 (중복시 [FALSE, 중복된 날짜 리스트...])
      성공시 [TRUE, INSERT된 ROW갯수]
    <feat> ReservedDateDAOImp.java-
      List<ReservationVO> getReservationListByUserId(String userId) : userId로 등록된 예약목록을 검색하는 Method
    <feat> <fix> ReservervationDAOImp.java
      - int updateReservation(ReservationVO reserv) : ReservationVO로 입력된 값을 db에 업데이트 하는 Method

## Slide 8: 1. Yesterday’s Task
How I did?
  Git 사용법 강의
    Trello의 정리 후, 1:1로 실습 진행 / 코치
    Merge & Push
      https://trello.com/c/GV4qMT4R/38-%ED%8D%BC%EC%98%A8-%EA%B8%80-%EC%95%88%EC%A0%84%ED%95%98%EA%B2%8C-merge-push-%ED%95%98%EB%8A%94-%EB%B2%95
    Pull Request
      https://trello.com/c/8SnY4Jy0/39-%ED%8D%BC%EC%98%A8-%EA%B8%80-pull-request-%ED%95%98%EB%8A%94-%EB%B2%95

## Slide 9: 1. Yesterday’s Task
Result

## Slide 10: 1. Yesterday’s Task
Result

## Slide 11: 1. Yesterday’s Task
Result
  AccommodationDAO 구현중
  Master에 Merge 완료
    Pull request #1
    https://bitbucket.org/java_a4/server/commits/36fb904fcccef7ed62fd3b37e2f7fa5144355144?at=DBModel
  Project 전체 1차 Merge 완료
    Merged in DBModel (pull request #1) : LHS
    Merged in HyeJiPark (pull request #2) : PHJ
    Merged in login-mypage (pull request #3) : YJI
    Merged in reservation (pull request #4) : LDY
    Merged in hyungryuk (pull request #5) : KHR

## Slide 12
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 13: 2. Today’s Task
ToDo
  DAO 구현
    AccommodationDAOImp.getAveragePoint() : 후기 평점 계산 Method
    ReservationDAO 구현완료
    AMENITY(편의시설) VO, DAO 구현
    IMAGE(사진) VO, DAO 구현
    REVIEW(후기) VO, DAO 구현
  SRS 작성
  Class Diagram – Method List 최신화

## Slide 14
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 15: 3. Technical Issue
Issue
  (None)

## Slide 16
END