## Slide 1
Daily Scrum
08/11
Hye Ji Park Java A-4 SK Didimdol 4th ehddn159@naver.com

## Slide 2: Task List
Assigned Task | Progress
변경된 DB에 알맞게 roomsList, roomsAdd, roomsList VO 수정 | 100%
변경된 DB에 알맞게 roomsList, roomsAdd, roomsList Controller, Mapper 작성 | 100%
checkBox true, false값 넘어가는 것 수정 | 100%

## Slide 3
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 4: 1. Yesterday’s Task
What I did?

## Slide 5: 1. Yesterday’s Task
How I did?
  Html과 jQuery, css를 사용하여 화면을 구성하고 간단한 기능을 추가함

## Slide 6: 1. Yesterday’s Task
Result

## Slide 7: 1. Yesterday’s Task
Result

## Slide 8: 1. Yesterday’s Task
Result

## Slide 9
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 10: 2. Today’s Task
ToDo
  DAO 생성
  VO 생성
  Controller 생성
  Accommodation 데이터베이스 수정 및 vo, controller수정

## Slide 11
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 12: 3. Technical Issue
Issue
  Html을 appendTo로 붙였을 때 ID와 CLASS가 효과가 없는 것 수정

## Slide 13
END