## Slide 1
Daily Scrum
08/08
Han Sang Lee Java A-4 SK Didimdol 4th hillofsky@naver.com

## Slide 2: Task List
Assigned Task | Progress
Data Modeling: Class Diagram | 30%
Database Design | 55->60%
VO, DAO 구현 | 0%->36%
UI Design: 마이페이지, 개인정보수정 | 100%
Product Backlog 작성 | 100%

## Slide 3
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 4: 1. Yesterday’s Task
What I did?
  Database Design
    설계상 오류 정정
    Oracle DB의 Orange Dump 생성
  VO, DAO 구현
    Class Diagram 실체화

## Slide 5: 1. Yesterday’s Task
How I did?
  Database Design
    DailyScrum(08/04, 08/07) 시 의견 반영
      Accommodation에 침대수, 건물종류, 화폐단위, 숙박지명 추가
      Reservation에 가격 추가
    Orange의 EXP로 Export
      Dropbox\2017 SK고용 디딤돌 JAVA-A\프로젝트\17 Database Design\airdnd_v0.2.dmp
  VO, DAO 구현
    <refactor> DAO interface를 airdnd.dao.interfaces로 패키지화
    <feat> Accommodation(숙박지)를 위한 VO, DAO 구현
    <feat> ReservedDate(숙박지 예약일)을 위한 VO, DAO 구현 시작
    <chore> Test Driver Class(hellotester.java) 구조화, 주석처리
    <feat> Accommodation(숙박지) INSERT 기능 구현
    <feat> ReservedDate(예약일자) INSERT 기능 구현
    <refactor> 사용하지 않는 Test Class 제거

## Slide 6: 1. Yesterday’s Task
How I did?
  VO, DAO 구현
    <feat> ReservedDateDAOImp.java
      - List<ReservedDateVO> getReservedDateListByAccommodationId(int accommodationId) : 숙박지ID로 예약날짜된 날짜들의 리스트를 받아오는 Method
      - List<Integer> getAccommodationIdListByDates(String startDate, String endDate) : 시작일짜와 끝일짜를 가지고 예약된 날짜들에 대한 정보를 받아오는 Method
      - int addReservedDate(ReservedDateVO reservedDate) : 예약된 날짜를 등록하는 Method
      - int addReservedDateList(List<ReservedDateVO> reservedDateList) : 예약된 날짜들의 리스트를 등록하는 Method
      - int deleteReservedDateByReservedDateId(int rdId) : 일치하는 예약날짜ID를 가지는 예약된 날짜를 삭제하는 Method

## Slide 7: 1. Yesterday’s Task
How I did?
  VO, DAO 구현
    <chore> delete시 불필요한 태그속성값 제거
    <feat> AccommodationDAOImp.java
      - int removeAccommodation(int accommodationId) : 숙박지ID와 일치하는 레코드를 삭제하는 Method
      - AccommodationVO getAccommodationByAccommodationId(int accommodationId) : 숙박지ID와 일치한 레코드를 VO객체로 반환하는 Method
    <feat> AccommodationDAOImp.java
      - int updateAccommodation(AccommodationVO accom) : 주어진 AccommodationVO 객체의 DB값을 업데이트 하는 Method. getAccommodationByAccommodationId()와 함께 사용할 것

## Slide 8: 1. Yesterday’s Task
How I did?
  VO, DAO 구현
    <feat> AccommodationDAOImp.java
      - List<AccommodationVO> getAccommodationListBySearchBar(String location, String startDate, String endDate, int numberOfPeople) : 검색창에서 입력 받는 위치, 시작날짜, 끝날짜, 인원수를 매개변수로 검색결과에 일치하는 숙박지 리스트를 반환하는 Method

## Slide 9: 1. Yesterday’s Task
How I did?
  VO, DAO 구현
    <feat> AccommodationDAOImp.java
      select * from accommodation where not exists (
      select distinct accom_id, rd_id, reserv_date
      from reserveddate
      where reserv_date between TO_DATE(#{startDate},'yyyy-MM-dd')
      and TO_DATE(#{endDate},'yyyy-MM-dd')
      )
      and location like '%'||#{location}||'%'
      and accomodates <![CDATA[>=]]> #{numPeople}

## Slide 10: 1. Yesterday’s Task
Result

## Slide 11: 1. Yesterday’s Task
Result

## Slide 12: 1. Yesterday’s Task
Result
  검색창을 위한 DB 구현 완료
  UserDAO, VO 구현완료
  ReservedDateDAO, VO 구현완료
  AccommodationVO 구현완료
  AccommodationDAO 구현중

## Slide 13
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 14: 2. Today’s Task
ToDo
  DAO 구현
    AccommodationDAOImp.getAveragePoint() : 후기 평점 계산 Method
    AMENITY(편의시설) VO, DAO 구현
    IMAGE(사진) VO, DAO 구현
    REVIEW(후기) VO, DAO 구현
    RESERVATION(예약) VO, DAO 구현
      RESERVEDATE와의 관계 표현
  Master로 Merge / Pull Request
  SRS 작성

## Slide 15
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 16: 3. Technical Issue
Issue
  (None)

## Slide 17
END