## Slide 1
Daily Scrum
08/11
Han Sang Lee Java A-4 SK Didimdol 4th hillofsky@naver.com

## Slide 2: Task List
Assigned Task | Progress
Data Modeling: Class Diagram | 30%
Database Design | 65%->90%
VO, DAO 개선 | 0%->15%
SRS 작성 | 0%->20%
UCD 작성 | 0%-50%

## Slide 3: Task List - Done
Assigned Task | Progress
VO, DAO 구현 | 100%
UI Design: 마이페이지, 개인정보수정 | 100%
Product Backlog 작성 | 100%

## Slide 4
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 5: 1. Yesterday’s Task
What I did?
  DataBase Design
    Amentiy 테이블에 amentiy_value 추가
    Amenity 테이블의 amentiy_type과 amenity_value의 길이를 100으로 수정
    UserVO 삭제 버그 수정
    UserVO 업데이트 기능 구현
  VO, DAO 개선
    Review 테이블에 title 칼럼 추가
  SRS 작성
  UCD작성

## Slide 6: 1. Yesterday’s Task
How I did?
  DataBase Design
    Controller의 구현편의를 위해 type : value 형태로 추가 개선
  VO, DAO 개선
    Pull Request #8
      Controller의 구현편의를 위해 type : value 형태로 추가 개선
    Pull Request #9
      <fix> 날짜 관련 컬럼 사용시 Controller에서 사용하지 않는 시:분:초 String까지 저장/출력되는 문제 해결
      <feat> Review 테이블에 title 칼럼추가
    Pull Request #10
      <feat> lastAccommodationId를 알아오는 sql과 VO, DAO생성 <fix> amenity_value = amenity_type -> 잘못된 대입 연산 수정
    Pull Request #11
      <fix> UserVO 삭제 Method 버그 수정 (잘못된 sql 칼럼명)

## Slide 7: 1. Yesterday’s Task
How I did?
  SRS 작성
    구현된 내용을 참고하여 작성
  UCD작성
    구현된 내용을 참고하여 작성

## Slide 8: 1. Yesterday’s Task
Result

## Slide 9: 1. Yesterday’s Task
Result

## Slide 10: 1. Yesterday’s Task
Result
  VO, DAO 2차 구현 완료
    Master에 Pull Request 완료
    (Pull request #8)DBModel #4
    (Pull request #9)DBModel #5
    (Pull request #10)DBModel #6
    (Pull request #11)DBModel #7

## Slide 11
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 12: 2. Today’s Task
ToDo
  VO, DAO 개선
    Controller 구현에 있어 필요한 부분 Feedback & Implementation
  SRS 작성
  Class Diagram – Method List 최신화

## Slide 13
Yesterday’s Task
Today’s Task
Technical Issue

## Slide 14: 3. Technical Issue
Issue
  (None)

## Slide 15
END